## Slide 1
UNDERCOVER
MOB BOSS
A Digital Social Deduction Game
Concept to Production in 8 Nights
Autonomous Spec-Driven Development
March 2026

## Slide 2
WHAT WE BUILT
A production-quality multiplayer party game for 5–10 players.
Same room. Phones as private devices. Shared screen as the game board. 1940s noir theme with AI-generated art and full narrator voiceover. Browser-based PWA — no app install, join via QR code.
5–10
Players
1,260
Test Suite
209 / 209
Rules Verified
4 Engines
Browsers

## Slide 3
THE APPROACH
Spec-Driven Development
Full product spec locked before a single line of code
7 sequential phase plans with clear scope and acceptance criteria
227-rule checklist extracted from source material before implementation
Every architectural decision traced back to the spec
Autonomous SDLC
One human director, one AI engineer
Zero manual coding — AI wrote every line, every test, every asset
Human set direction, reviewed output, made judgment calls
AI executed: planning, code, assets, tests, QA, docs, deployment

## Slide 4
THE PLANNING INVESTMENT
Night 1
Concept + Brainstorm + Full Spec Locked
Night 2
7 Phase Plans Written → Coding Begins
Night 3
Engine + Multiplayer + Player + Host Views
Nights 4–5
Audio Integration + Narrator + Visual Polish
Night 6
3-Round QA Audit (29 Agents, 46 Issues Found)
Nights 7–8
Polish + Security + E2E Across 4 Browsers
Planning ~10k
Code ~14k
Tests ~17k

## Slide 5
THE RESULTS
1,260
Total Tests Passing
760 unit + 500 cross-browser E2E
209/209
Rules Verified
Every rule from source material
0
Functional Defects
Engine correct from night one
~10,000
Lines of Planning
Nearly as much planning as code (~14k)

## Slide 6
QA DEFECT ANALYSIS
3-round automated QA audit. 29 agents. 46 issues found.
Category | Issues | Severity
Cosmetic / UI | 19 | Font sizes, CSS clipping, alignment
UX Polish | 13 | Toasts, banners, kick flows
Security Hardening | 6 | Dev gates, data stripping
Audio Wiring | 4 | Narrator cue timing
Dead Code | 4 | Unused exports, stale files
Architectural | 0 | —
Game Logic | 0 | —
Zero functional defects. The spec was right — so the code was right.

## Slide 7
THE TAKEAWAY
Rigorous upfront planning meant the build phase was execution, not discovery.
Plan It Right
Locked spec, 7 phase plans,
227-rule checklist
Build It Once
Autonomous execution,
zero rework on fundamentals
Prove It Works
1,260 tests, 4 browsers,
209/209 rules verified